Status/Progress Report

|  |
| --- |
| **Project Name**: Healthcare System Project  **Team Member Name:** Team 1  **Date: 03/19/2019**  **Reporting Period:** Week 11 |
| **Work completed this reporting period:**  Test Plan  Updated Project Management plan  Sign In page backing bean  Manage Users Page UI and backend |
| **Work to complete next reporting period:**  Event/Appointment creation to add to calendar  Backing beans for front end  Implement Hibernate framework for database |
| **What’s going well and why:**  Communication  Division of work  Front-end Creation  Environment set-up  Regularly scheduled meetings.  Organized work schedules |
| **What’s not going well and why:**  Few issues implementing the Hibernate framework. |
| **Suggestions/Issues:**  None. |
| Project changes No changes this week. |