Status/Progress Report

|  |
| --- |
| **Project Name**: Healthcare System Project  **Team Member Name:** Jonathan Anders  **Date: 02/19/2019**  **Reporting Period:** Week 6 |
| **Work completed this reporting period:**  Project Plan  UML class diagram |
| **Work to complete next reporting period:**  Functional and Non-Functional Specifications  Updated Project Management Plan |
| **What’s going well and why:**  Communication  Division of work |
| **What’s not going well and why:**  Migrating to Tomcat has proved to be harder than we thought. |
| **Suggestions/Issues:**  Glassfish is not supported on AWS DB. Migration to tomcat is required.  Tomcat configuration and learning curve. More research into this will be required. |
| Project changes Migrating from Glassfish to Tomcat due to DB compatibility issues. |