Status/Progress Report

|  |
| --- |
| **Project Name**: Healthcare System Project  **Team Member Name:** Jonathan Anders  **Date: 02/26/2019**  **Reporting Period:** Week 7 |
| **Work completed this reporting period:**  Functional and Non-Functional Specifications  Updated Project Management Plan  Full migration from Glassfish to Tomcat |
| **Work to complete next reporting period:**  Setting up the database on AWS  Backend Classes  Implementing UI design |
| **What’s going well and why:**  Communication  Division of work  Front-end Creation  Environment set-up  Regularly scheduled meetings.  Organized work schedules |
| **What’s not going well and why:**  AWS learning curve. |
| **Suggestions/Issues:**  None. |
| Project changes No changes this week. |