Healthcare System Project Description

**Prepared by:** Tyler B., Jonathan A., Jeremy B., Xue L. **Date: 02/15/2019**

**Objective:**

Web application capable of assisting the company’s administrative activities including: Registering doctors & Patients, view medical history & Doctors, Remove doctors & Patients, Calendar, Scheduling, and data storage.

**Scope:**

Database design and implementation, user interface design, finished source code,

and presentation of working prototype.

**Assumptions:**

All hardware works as advertised and without any issues.

No change of staff during the entirety of the project.

Scope of work can change at any point.

**Cost:**

The majority of cost for this project will be labor cost.

**Schedule:**

Database design & implementation; User interface design: 2/6/2019 – 2/28/2019

Source Coding & Testing: 3/1/2019 – 3/31/2019

Project Testing & Presentation: 4/1/2019 – 4/24/2019